FPT UNIVERSITY

RALSEI COACH HOUSE SYSTEM

TEST PLAN

Project Code: RCHS

Document Code: RCHS_Test_Plan – v1.1

Hanoi, July 2026

# RECORD OF CHANGE

*A - Added    M - Modified    D - Deleted

| Effective Date | Changed Items | A*, M, D | Change Description | New Version |
| --- | --- | --- | --- | --- |
| 12/07/2026 |  | A | Create new Test Plan for RCHS based on SRS and project architecture | 1.0 |

# TABLE OF CONTENTS

RECORD OF CHANGE	2

TABLE OF CONTENTS	3

1 INTRODUCTION	4

1.1 Purpose	4

1.2 Definitions, Acronyms, and Abbreviations	4

1.3 References	5

1.4 Background information	5

1.5 Scope of testing	5

A. Target of Test	6

B. Test Stage	6

C. Test Assumption	6

1.6 Constraints	7

1.7 Risk List	7

1.8 Training Needs	7

2 REQUIREMENTS FOR TEST	8

2.1 Test Items	8

A. Functional Items	8

B. Non-functional Items	9

2.2 Acceptance Test Criteria	10

3 TEST STRATEGY	10

3.1 Test Types	10

A. Function Testing	10

B. User Interface Testing	11

C. Data and Database Integrity Testing	11

D. Business Cycle Testing	11

E. Performance Testing (optional / limited)	12

F. Security and Access Control Testing	12

G. Regression Testing	12

3.2 Test Stages	13

3.3 Tools	13

4 RESOURCE	14

4.1 Human Resource	14

4.2 Hardwares and Softwares	14

5 TEST MILESTONES	14

6 DELIVERABLES	15

# 1 INTRODUCTION

## 1.1 Purpose

This is the comprehensive Test Plan of the Ralsei Coach House System (RCHS) project. The purpose of the document is to describe the scope of test and activities which need to be taken during the test process of the project. It addresses the following items:

- Scopes of Testing

- Requirements for Testing

- Test Strategy

- Test Resources

- Test Milestones

- Test Deliverables

## 1.2 Definitions, Acronyms, and Abbreviations

| Abbreviations | Description |
| --- | --- |
| AT | Acceptance Test |
| IT | Integration Test |
| ST | System Test |
| UT | Unit Test |
| UAT | User Acceptance Test |
| PM | Project Manager |
| PTL | Project Technical Leader |
| QA | Quality Assurance |
| SRS | Software Requirements Specification |
| SDS | Software Design Specification |
| TP | Test Plan |
| TC | Test Case |
| TR | Test Report |
| RCHS | Ralsei Coach House System |
| JWT | JSON Web Token |
| SSE | Server-Sent Events |
| API | Application Programming Interface |
| GUI | Graphical User Interface |
| DB | Database |
| COD | Cash on Delivery |

## 1.3 References

| Title / File name | Author | Version | Effective Date |
| --- | --- | --- | --- |
| Template1_SRS Document.docx | RCHS Team | Current | 2026 |
| Template2_SDS Document.docx | RCHS Team | Current | 2026 |
| Template_Test plan.doc | FPT Template | — | — |
| Template3_System Test.xlsx | RCHS Team | Current | 2026 |
| Project README.md | RCHS Team | Current | 2026 |

## 1.4 Background information

Ralsei Coach House System (RCHS) is a web-based coach passenger and cargo transportation management system designed to support routes operating between Quang Tri and Ha Noi. The system provides public trip discovery and online passenger booking services while also supporting cargo transport and internal operational management.

The project consists of the following applications under test:

- Backend API: Spring Boot REST API, persistence, security, payment, email, and business logic

- Customer frontend: public website for trip search, booking, authentication, profile, ticket history, and cargo lookup

- Staff frontend: internal portal for Ticket Staff, Trip Staff, Manager, and Admin

- Database scripts (SQL Server): schema, seed data, and procedures

Major functional areas of the system include:

- Identity and account management (customer Firebase auth; staff local login)

- Passenger trip search, seat booking, and online payment

- Customer ticket history, cancellation, and QR retrieval

- Customer cargo order history lookup

- Ticket Staff passenger ticket operations and trip information lookup

- Ticket Staff cargo order operations at the counter

- Trip Staff assigned-trip execution, passenger check-in, and on-coach cargo handling

- Manager fleet, route, trip, voucher, cargo catalog, and refund management

- Admin account, role, staff, customer, and ticket-agency management

- External integrations: SePay, Firebase, Email, Goong, Redis

## 1.5 Scope of testing

The scope of test covers the RCHS multi-application system (backend API, customer site, and staff site) against requirements defined in the SRS and related use-case diagrams. All major feature areas listed in Section 1.4 / Section 2.1. Execution status (Passed / Failed / Blocked) may differ by build readiness, but planned coverage weight remains equal.

### A. Target of Test

Functional items and non-functional items will be verified by the project team through the test stages defined below. The primary functions under test are:

- Authentication and profile management

- Customer passenger booking and payment

- Customer history (passenger tickets and cargo lookup)

- Ticket Staff passenger ticket operations

- Ticket Staff cargo order operations

- Trip Staff trip execution and check-in / cargo handling

- Manager operational configuration (fleet, routes, trips, vouchers, cargo catalog, refunds)

- Admin system administration (accounts, roles, staff, customers, agencies)

### B. Test Stage

| No | Test Stages | Description |
| --- | --- | --- |
| 1 | Unit Test | Performed by the development team for services, utilities, and critical business rules. |
| 2 | Integration Test | Performed after UT. Focuses on API–database–Redis–external service integration and FE/BE contracts. |
| 3 | System Test | End-to-end testing in a pre-production / lab environment to validate functions and interfaces across roles. |
| 4 | Acceptance Test | Conducted with stakeholder / supervisor review. Team supports deployment, defect fixing, and final UAT. |

### C. Test Assumption

The following assumptions are made for the test process:

- Stakeholders validate and approve the final software product, test procedures, and results

- The project team verifies test execution, documentation, and results

- Project managers approve and commit test resources

- Requirements for test are limited to functional and non-functional requirements specified in Section 2

- Tests are executed on hardware and software defined in Section 4.2

- All feature areas in Section 2.1 receive comparable coverage planning; detailed case counts are defined in the System Test sheet

- Features not yet merged into the build under test are marked Blocked / Deferred in the execution log, without changing their planned priority

## 1.6 Constraints

The following constraints may apply when testing is performed on the system:

- Deadline for testing can only be met if development progress is on time

- System Test execution should start after Unit Test inspection for delivered modules

- At least one full round of System Test must be performed for requirements in scope

- Complete testing needs a prepared lab environment (SQL Server, Redis, backend HTTPS, frontends, and required external sandboxes)

- Local/dev configuration differences (secrets, Firebase, SePay, SMTP) may limit some external-integration scenarios

- Automated regression suite is currently limited; System Test is primarily manual black-box testing

- Formal large-scale performance/stress environments may be unavailable; those tests are optional

## 1.7 Risk List

| # | Description | Source | Probability | Exposure | Mitigation |
| --- | --- | --- | --- | --- | --- |
| 1 | Schedule slip delays full-system ST | Schedule | Medium | High | Keep equal-area smoke pack; extend ST rounds if needed |
| 2 | Environment / credential gaps (SePay, Firebase, SMTP) | Dependencies | Medium | Medium | Use sandboxes or controlled mocks; isolate external cases |
| 3 | Shared test database data pollution | Environment | High | Medium | Refresh scripts; unique test data per run |
| 4 | Incomplete merge of a planned module on ST start date | Dependencies | Medium | Medium | Mark blocked cases; keep equal plan weight; retest after merge |
| 5 | Ambiguous or placeholder SRS fragments | Requirements | Medium | Medium | Clarify with team; use UC diagrams + FR list as authority |
| 6 | Authorization gaps on some APIs | Security | Medium | Medium | Include cross-role negative tests in ST |
| 7 | Redis / seat-hold failures impact booking and seat-change | Infrastructure | Low-Med | High | Pre-check Redis; document dependency in TR |

## 1.8 Training Needs

| No | Training items | Description |
| --- | --- | --- |
| 1 | Unit Test | JUnit / Spring Boot test practices; project coding standards |
| 2 | System Test | Manual test design from SRS/UC; defect logging; use of System Test Excel template |
| 3 | Security Test | OWASP basics; role-based access verification; JWT/session concepts |
| 4 | Domain | Coach passenger and cargo operations: booking, payment, ticket lifecycle, cargo status flow |

# 2 REQUIREMENTS FOR TEST

The listing below identifies those items (use cases, functional requirements, non-functional requirements) that have been identified as targets for testing. This list represents what will be tested. Feature groups are listed with equal planning weight.

## 2.1 Test Items

### A. Functional Items

Functional items are grouped by business area. Each area has equal weight in test planning and reporting.

A.1 Authentication and Profile

- Customer register / login / logout

- Staff login / logout / forgot password

- View and update personal profile

- Staff change password

A.2 Customer Passenger Portal

- Find available trips (search / filter)

- Book passenger ticket online (seat map, lock, passenger info, voucher)

- Online payment and payment status monitoring

- View passenger ticket history and ticket detail

- Cancel eligible passenger ticket

- Show passenger QR for check-in

A.3 Customer Cargo Lookup

- View cargo order history / tracking information (authenticated customer)

A.4 Ticket Staff – Passenger Ticket Operations

- Available trip lookup / trip information board

- View and search passenger tickets

- View passenger ticket detail and seat QR

- Change passenger information

- Change passenger seat

- Transfer trip / itinerary change

- Cancel passenger ticket at counter (refund policy)

A.5 Ticket Staff – Cargo Order Operations

- Manage cargo orders (base counter workspace)

- Create cargo order (includes freight fee calculation)

- Collect payment when sender pays

- Manage pending orders (search/filter, assign to trip, cancel)

- Manage in-transit orders (search/filter)

- Manage arrived orders (search/filter, confirm delivery)

- Collect payment when receiver pays / COD at delivery

- View cargo order history

- Create return order

A.6 Trip Staff Operations

- View assigned trips

- Begin trip / end trip

- Passenger manifest management

- QR ticket scanning and manual check-in

- Trip cargo management (load / unload / deliver as designed)

A.7 Manager Operations

- Coach type and coach management (including status and seat layout)

- Route and coach-stop management

- Trip scheduling (create / adjust / cancel / search)

- Cargo type and cargo pricing management

- Voucher management (create / update / deactivate / metrics)

- View and process passenger refund requests

A.8 Admin Operations

- Account control (view, lock/unlock, reset password, assign roles)

- Role settings (view)

- Employee / staff directory management

- Customer registry (view)

- Ticket agency directory management

### B. Non-functional Items

- Role-based access shall match the SRS screen authorization matrix (Customer, Ticket Staff, Trip Staff, Manager, Admin)

- Protected APIs shall require valid authentication; locked accounts shall be denied

- HTTPS/TLS shall be used for browser-to-server communication in the deployed test setup

- Under normal lab conditions, primary pages and key transactions should remain responsive for single-user and light multi-user use

- Data integrity constraints for tickets, cargo orders, and payments shall not be violated by successful business flows

- SePay IPN requests shall be rejected when the configured API token does not match (integration verification)

## 2.2 Acceptance Test Criteria

| No | Test Stages | Qualified ratios / criteria |
| --- | --- | --- |
| 1 | Unit Test | Planned unit tests for delivered modules executed; critical Severity 1 defects fixed and retested |
| 2 | Integration Test | Planned integration cases for delivered interfaces executed and passed; open Severity 1 defects resolved |
| 3 | System Test | All planned System Test cases for in-scope items executed; Severity 1 and 2 defects resolved or formally deferred |
| 4 | Acceptance Test | Stakeholder / supervisor acceptance of the build against SRS scope for the release milestone |

# 3 TEST STRATEGY

The Test Strategy presents the recommended approach to testing of the target-of-test. Testing is primarily black-box and use-case driven. For each test type below, technique, completion criteria, and special considerations are defined.

## 3.1 Test Types

### A. Function Testing

Function testing focuses on requirements that can be traced to use cases, business functions, and business rules. Goals are to verify proper data acceptance, processing, retrieval, and business-rule implementation via the GUI (and API checks where needed).

| Field | Description |
| --- | --- |
| Test Objective | Ensure proper target-of-test functionality, including navigation, data entry, processing, and retrieval across all feature areas with equal coverage emphasis. |
| Technique | For each functional item in Section 2.1, identify representative transactions. Develop at least one positive and one negative test case per transaction where applicable. Execute via Customer and Staff GUIs. Verify results using UI messages, returned data, and database inspection for money/status-critical flows. |
| Completion Criteria | All planned function tests have been executed. All identified defects have been addressed to an agreed resolution. |
| Special Considerations | Modules not present in the build under test are recorded as Blocked without reducing their planned weight. External payment/email/map sandboxes may limit some cases. |

### B. User Interface Testing

UI testing verifies user interaction with the software: navigation, access methods, and conformance of windows/objects to agreed standards and the SRS screen authorization matrix.

| Field | Description |
| --- | --- |
| Test Objective | Verify navigation reflects business functions; window objects and characteristics are usable and consistent; role menus expose only authorized screens. |
| Technique | Create or execute checks for each primary application window (customer and staff). Verify tab order, required fields, validation messages, and role-based menus. |
| Completion Criteria | Each primary window successfully verified against the agreed benchmark / SRS matrix. |
| Special Considerations | Known placeholders (e.g., empty dashboard) are documented as gaps, not scored as equal-weight feature failures unless claimed complete. |

### C. Data and Database Integrity Testing

| Field | Description |
| --- | --- |
| Test Objective | Ensure database access methods and processes function properly and without data corruption. |
| Technique | After critical create/update/cancel/payment flows, inspect related tables (passenger tickets, cargo tickets, payments, refunds, seats/trip seats). Attempt invalid data via API where feasible and expect rejection. |
| Completion Criteria | All exercised database access methods function as designed without data corruption or constraint violations. |
| Special Considerations | Use controlled datasets to increase visibility of incorrect events. DB support may be required to seed/refresh data. |

### D. Business Cycle Testing

| Field | Description |
| --- | --- |
| Test Objective | Ensure the system supports end-to-end business cycles spanning multiple roles and time-sensitive statuses. |
| Technique | Execute representative day-in-the-life scenarios that combine equal-weight modules (for example: online booking to payment to Trip Staff check-in; and counter cargo receive to assign to load to deliver). Include valid and invalid timing where policies apply. |
| Completion Criteria | All planned business-cycle scenarios executed; defects addressed to agreed resolution. |
| Special Considerations | Requires coordinated test accounts and scheduled trips. Date/time-sensitive rules may need carefully chosen departure times. |

### E. Performance Testing (optional / limited)

Performance profiling, load, stress, and volume testing are optional for this academic delivery unless required by the supervisor.

| Field | Description |
| --- | --- |
| Test Objective | Verify designated transactions remain usable under normal anticipated lab workload (and optionally light multi-user load). |
| Technique | Reuse functional procedures; increase iterations or concurrent browsers; record approximate response times. Optional JMeter scripts if available. |
| Completion Criteria | Agreed optional cases complete without functional failure under nominal load; timings recorded. |
| Special Considerations | Shared lab network/DB; results are indicative only. |

### F. Security and Access Control Testing

| Field | Description |
| --- | --- |
| Test Objective | Application-level: actors access only permitted functions/data. System-level: only authenticated actors access protected applications. |
| Technique | List each role and permitted functions from SRS. Create positive and negative transactions per role (Customer, Ticket Staff, Trip Staff, Manager, Admin). Modify role or use another token and re-verify denial. |
| Completion Criteria | For each known actor type, appropriate functions/data are available and unauthorized access is denied. |
| Special Considerations | Coordinate with developers on any endpoints lacking explicit authorization annotations discovered during testing. |

### G. Regression Testing

| Field | Description |
| --- | --- |
| Test Objective | Validate that modifications do not adversely affect other parts of the software. |
| Technique | Maintain a smoke pack with equal representation from each functional area in Section 2.1 (auth, customer booking, histories, Ticket Staff passenger, Ticket Staff cargo, Trip Staff, Manager, Admin). Re-run after major merges. |
| Completion Criteria | Selected regression cases performed and passed; no new unresolved Severity 1 regressions. |
| Special Considerations | Trigger regression when authentication, booking/payment, ticket/cargo status, or authorization modules change. |

## 3.2 Test Stages

The following matrix shows where common tests are executed:

| Type of Tests | Unit | Integration | System | Acceptance |
| --- | --- | --- | --- | --- |
| Functional Tests (Function, User Interface) | X | X | X | X |
| Data / Database Integrity | X | X | X |  |
| Business Cycle |  |  | X | X |
| Performance (component profiling) | X | X |  |  |
| Performance (Load, Stress, Volume) |  |  | Optional | Optional |
| Security / Access Control |  | X | X | X |
| Regression |  | X | X |  |

## 3.3 Tools

| Purpose | Tool | Vendor / In-house | Version |
| --- | --- | --- | --- |
| Test case and defect tracking | Template3_System Test.xlsx | In-house / course | — |
| API testing | Postman | Vendor / OSS | Latest |
| Browser testing | Chrome / Edge / ... | Vendor | Latest stable |
| Automated Blackbox / E2E testing | Playwright | OSS | Per package.json |
| Backend build and unit test | Maven Wrapper + JUnit | OSS / project | Project-defined |
| Frontend build | npm + Vite | OSS | Per package.json |
| Database inspection | SSMS | Vendor | — |
| Optional load testing | Apache JMeter | OSS | If used |
| Optional security assist | Browser DevTools | OSS | If used |

# 4 RESOURCE

## 4.1 Human Resource

This table shows the staffing assumptions for the project.

| Worker / Doer | Specific Responsibilities / Comments |
| --- | --- |
| Test Lead | Owns Test Plan, coverage tracking, exit criteria, Test Report |
| Testers | Design and execute test cases across all feature areas; log and retest defects |
| Developers | Unit testing, defect fixing, build notes, environment support |
| Database support (developer) | Prepare and refresh VeXeDB test data |
| Reviewer | Review Test Plan and critical test cases |
| Project Manager / Supervisor | Approve Test Plan and acceptance results |

## 4.2 Hardwares and Softwares

| Category | Requirement |
| --- | --- |
| Workstation OS | Windows 10 / 11, Linux |
| JDK | Java 17 |
| Node.js | 20+ recommended |
| Backend | Spring Boot API on HTTPS port 9090 |
| Customer frontend | frontend-react on port 3000 |
| Staff frontend | frontend-react-staff on port 2999 |
| Database | Microsoft SQL Server (VeXeDB), port 1433 |
| Cache | Redis, port 6379 |
| Browsers | Chrome / Edge latest; mobile emulation for Trip Staff screens |
| Optional services | Firebase Auth emulator, SMTP, SePay sandbox, Goong API key |
| DB scripts | ddl.sql, fakedata.sql, Procedure.sql, and project alter scripts as needed |

# 5 TEST MILESTONES

Testing of the project release should incorporate test activities for each of the test efforts identified in the previous sections. Dates below are placeholders and shall be aligned to the course sprint calendar.

| Milestone Task | Effort | Start Date | End Date |
| --- | --- | --- | --- |
| Test Plan approved | 1–2 days | 01/07/2026 | 02/07/2026 |
| Test case design (all feature areas) | 4–6 days | 01/07/2026 | 04/07/2026 |
| Test data and environment ready | 1–2 days | 03/07/2026 | 04/07/2026 |
| Integration Test round | 2–3 days | 05/07/2026 | 06/07/2026 |
| System Test – Round 1 | 4–6 days | 07/07/2026 | 10/07/2026 |
| System Test – Round 2 (retest / remaining modules) | 3–5 days | 11/07/2026 | 13/07/2026 |
| Regression smoke | 1–2 days | 13/07/2026 | 14/07/2026 |
| Defect retest and Test Report | 2–3 days | 14/07/2026 | 15/07/2026 |
| Acceptance Test support | 1–2 days | 15/07/2026 | 15/07/2026 |

# 6 DELIVERABLES

| No | Deliverables | Delivered Date | Delivered by | Delivered to |
| --- | --- | --- | --- | --- |
| 1 | Test Plan | 02/07/2026 | Test Lead | PM / Supervisor |
| 2 | Test cases | 04/07/2026 | Testers | Project Team |
| 3 | Test procedures / execution notes | 13/07/2026 | Testers | Project Team |
| 4 | Defect log | Ongoing (05/07 - 14/07/2026) | Testers | Developers |
| 5 | Defect / Test reports per build | 10/07/2026 (R1) 14/07/2026 (Final) | Test Lead | PM / Supervisor |
| 6 | Acceptance summary | 15/07/2026 | Test Lead | Stakeholder / Supervisor |

End of Document — RCHS_Test_Plan v1.1